| WEBSITE DESIGN & DEVELOPMENT “Website Upgrade” | defense industries system منظومة الصناعات الدفاعية "تحديث الموقع " |
| --- | --- |

# Introduction

Thank you for your interest in partnering with INS Engineering for your website design and development project. With over couple of 100s of agencies offering website design and development services, we know how challenging it can be to find the right agency for your website design and development needs.

At INS Engineering, we hold one goal above all others: 100% client satisfaction.

Our in-house team of web designers, copywriters, graphic designers, and developers uphold the highest standards for “project planning and execution” gathered through the years the hard way, we learned from our mistakes, we built a solid knowledge base and experience.

We’re dedicated to building the perfect website for you on-time and on-budget.

We’ve built websites for several brands locally and around the world with great success, and are quite excited to get to work on yours.

In this proposal, you’ll find what we feel is the optimal solution for your website design and development needs, along with the associated delivery timeline, costs.

## thank you for choosing INS Engineering

Its more than a pleasure working with you, it really adds to us and makes us feel proud and eager to offer and provide all of our capabilities and creative hard work and services to your well appreciated and widely known business.

YOUR TRUST IN US PUSHES US TO REACH THE SKIES OF PERFECTION IN WHAT WE DO.

Aymen salih
INS Engineering 
March 26, 2025

# UI & UX, Website Layout, Media and Graphics design

- UpToDate stylish Visual designs and stunning websites layout following international standards and trends

- Multiple pages, Anything from product pages, about us, 404, popups, sections, blocks and more

- Amazing UI& UX designs and features that Increases engagement with personalized visitor experiences

- Sophisticated condition schemes tailored to your needs

- Uncompromising Performance, mobile-friendly and fully customizable

- Custom fonts using popular formats like WOFF, WOFF2, TTF, SVG or EOT files for total brand consistency.

- Powerful motion effects to text, images and pages, Mind blowing hover animations that add impact to your website

- Smart vector-based SVG icons that are flexible, light, and completely customizable for any size you require.

- Dynamic Content

- Dynamic Tags

- Dynamic Fully functioning and easy to integrate with Forms

- Pixel Perfect Pages

- Designing of all the images and infographics needed for the website.

- Photo Editing, Fixing and Manipulation as needed for the website.

- Photo Sessions to insure getting new UpToDate and Professional images and photos for the website “Offices, Products, Stuff”

- Tables, Graphs and Charts

- Online Interactive Map

# Back End and Website Dashboard

Your website will have a very rich and easy to use dashboard with the following features:

- Flexibility: Ability to dynamically “Create, Add, Update, Edit, Delete & Publish” content (Text, Images, Videos and Audio) of each and every section of the website in any language supported.

- User-friendliness.: Very simple and easy to use Dashboard with the ability to access all the pages, sections and graphics of the website.

- Media management.

- Multilanguage’s

- User management: Permissions System, allowing websites administrators to assign different permissions and roles to different users.

- Simple analytics dashboard

- Track performance based on your site’s content and categories.

- Monitor live online user traffic in real-time

- Shows your most popular posts and pages

- Geographic Reports: Location-based analytics

- Devices Report: Detailed device-specific analytics covering browsers, operating systems

# Technical Features

Your website will include the following features and functionalities:

- Content management System “CMS” WordPress 5 APIs

- PHP 8 and higher   Programing Language

- HTML5, CSS3, JS “ECMAScript 2024 “, “jQuery” , and their Libraries and Frameworks

- MySQL 5 – 5.6  Database

- Attractive and easy to use Web 3.0 and W3C Web Standards & patterns.

- atest Web Design Frameworks “Simplicity, Flexibility”

- Responsive Web Design and Layout Techniques (Compatible with all screen sizes “Desktops, Laptops, Tablets and Mobile Phones”)

- Cross Browser Compatibility (Works on all Browsers)

- Use of SVG Icons and Technologies (Ability to be resized without glitching)

- Use of very nice, well known and easy to read Font Families

- Very User Friendly and elegant Online Forms

- Informative and dynamic Site Map

- Attractive and User Experience

- User Management

- Media Management

- Internal Search Engine

- Search Engine Optimization “SEO”

- RTL Ready

- Enhanced Animated Designs and Elements

- Very rich Plugins and Helper Tools System

# Security

Your website will be fully tested at the lunching, and periodically scanned and secured post lunching via real time firewall protection and very restrict security features including:

- Blacklist Monitoring

- Real-Time IP Blocklist

- Country Blocking

- Audit Log History

- Effective Security Hardening

- Post-Hack Security Actions

- Security Notifications

- Protection from brute force attacks by limiting login attempts

- Protection from XSS, CSRF, SQL Injection attacks

- Malware scanner checks bad URLs, backdoors, SEO spam, malicious redirects and code injections.

- Compares your core files, checking their integrity and reporting any changes to you.

- Repair files that have changed by overwriting them with a pristine, original version. Delete any files that don’t belong easily within the security tool interface.

- Checks your site for known security vulnerabilities and alerts you to any issues.

- Checks your content safety by scanning file contents, posts and comments for dangerous URLs and suspicious content.

Training

Our web design and development team provide technical training to your website administration team as described below:

- Training targets unlimited team members

- Training duration from 3 to 7 business days,

- The training takes place at your offices “Only Online Training Is Available Due to current war situations”

- Full website administration manual guide is provided in PDF & Video format, including:

- Hosting and Domain Renewal and cPanel Administration

- Backup Management

- Security Management

- Website Dashboard Usage and Administration

- Pages and Posts Editing, Adding, Removing and Updating

- Media files uploading and updating

- Users Management

Important Notes

- These prices presented in this document are valid for only 15 days.

- This Website supports 4 languages only Arabic , English, Chinese and Turkish the addition of another extra language is possible upon request, which will have direct effect on the price, by adding 50% of the total price per every additional language support.

- This Website Project with all the featured mentioned above and the availability of the needed contact (Text, Images, Videos and Audio) takes duration of 65 Business Days – (Sunday to Thursday) to be fully lunched.

- The Scope of this project Technically, Financially and the Duration includes and is based on, only the features mentioned in this draft, any additional features will have direct effect on the price and the duration of project

- All the prices listed below are in the USD currency, can be paid either in USDs or in “SDGs according to the rate at the day of the payment”.

- Payments are divided into 3:

- 40% Down payment

- 40% upon completion of the website pages Design and Development

- 20% after finishing all the edits and Training.

Costs and Financial Details

| Free | Registration, Setup and Configuration Process |  |  |  | Hosting Configs |  |
| --- | --- | --- | --- | --- | --- | --- |
| Free | Creation and Setup |  |  |  | Emails |  |
| 400 USD | Anaya lysis, Creation and Configuration |  |  |  | Database |  |
| 800 USD | Layout & Structure Design of all the pages, sections, forms, elements and items |  |  |  | Front End “Layout Design” |  |
| 500 USD | Setup & Configuration of all the pages, sections, forms, elements and items |  |  |  | Front End “Setup” |  |
| 700 USD | Design & Development of the Dynamic Back End - Dashboard |  |  |  | Backend |  |
| 100 USD | Creation and linking of all the social media pages |  |  |  | Social Media |  |
| 500 USD | Graphics and Animations Design of the Whole Website |  |  |  | Graphics Designs |  |
| 1000 USD | Full Security Details and Tests |  |  |  | Security |  |
| Free | 7 Days + PDF Manual Guide + Video |  |  |  | Training |  |
| Free | Arabic & English (Creation of the Website Twice) |  |  |  | Languages |  |
| Free | 12 Months, including (Hosting Renewal Process, Testing, Maintenance and Backup) |  |  |  | Warranty |  |
| 4,000 USD |  | Total Price for 2 languages website |  |  |  |  |

Additional Features and Functionalities

| 200 USD | Publishing and Tracking content all over the social media marketing channels, by only ONE CLICK from the websites’ dashboard |  |  |  | Social Media Integration Circle |  |
| --- | --- | --- | --- | --- | --- | --- |
| 300 USD | Online forms for all the services and products requests, nicely designed, can easily be navigated and filled by customers. |  |  |  | Online Services Requests Forms |  |
| 300 USD | Interactive Map and Locations Pin Points - Branches - ATM Locations |  |  |  | Interactive Map |  |
| 200 USD | Powerful Charting Solution For Implementing Data Visualization In Your Website Using Graphs, Charts And Tables |  |  |  | Dynamic Graphs and Charts |  |
| 200 USD | Visitors Behavior, Interactions and Information, all collected in one place and made easy to use for marketing purposes. |  |  |  | Advanced Analytics |  |
| 100 USD | - WhatsApp integration - Integration of Chat Functionalities to the site, via various chat platforms |  |  |  | Help Desk, Chatbot, Chat Applications integration |  |
| 400 USD | - Jobs landing page - Jobs listing + Job Single page - Unique Application Form for each job - Integration with real-time online google sheets and backend tables - Single Candidate “Form Entry” page, - Candidate Status Notes and Email Notifications |  |  |  | Career Portal - Basic |  |
| 5,700 USD | Total Price with additions |  |  |  |  |  |

YOUR TRUST IN US PUSHES TO REACH THE SKIES OF PERFECTION IN WHAT WE DO.